AutoM8rs Phase 7

Dashboard Plan

Client Dashboard  |  Admin Dashboard  |  Teams  |  Broadcasts

April 2026  |  Status: Planning

# Overview

Phase 7 delivers the AutoM8rs client-facing dashboard and admin dashboard. Split into three sub-phases that build on each other, with Meta template approval for broadcasts running in parallel so it does not block the timeline.

Phase 7 Sub-Phases 7A: Core Dashboard — Auth, Inbox, Contacts, Products, Orders, Settings, Analytics 7B: Teams & Seats — Invite system, configurable permissions per member, seat-based billing tracking 7C: Broadcasts — Template management, audience segmentation, scheduling, delivery tracking Strategy: Build 7A first and ship to TrendyProductsTT. Build 7B and 7C with Meta approval running in parallel.

# Tech Stack

| Decision | Choice |
| --- | --- |
| Frontend Framework | Next.js 14 (App Router) |
| Styling | Tailwind CSS + shadcn/ui |
| Charts | Recharts |
| Server State | TanStack Query (React Query v5) |
| Auth Storage | JWT in httpOnly cookie |
| Dashboard URL | dashboard.autom8rs.com |
| Repository | autom81/autom8rs-dashboard (new GitHub repo) |
| Deployment | Coolify — same VPS, new service |
| Backend API | Existing FastAPI at api.autom8rs.com (new routes added) |

Why These Choices Next.js: Server-side rendering gives instant data load. Best for data-heavy dashboards. Claude Code produces excellent Next.js. shadcn/ui: Pre-built production-quality components (data tables, dropdowns, dialogs, date pickers). The difference between amateur and real SaaS. TanStack Query: Handles caching, background refetching, and loading/error states for all API calls. Critical for a live dashboard. httpOnly cookie: More secure than localStorage for JWT. XSS attacks cannot steal the token.

# Database Changes for Phase 7

## New: users Table

Supports multiple users per business from day one. Phase 7A creates one owner login. Phase 7B adds invite system.

CREATE TABLE users (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

business_id UUID REFERENCES businesses(id) ON DELETE CASCADE,

email VARCHAR(255) UNIQUE NOT NULL,

password_hash VARCHAR(255) NOT NULL,

full_name VARCHAR(255),

role VARCHAR(50) DEFAULT 'member',  -- owner or member

permissions JSONB DEFAULT '{"can_reply": true, "can_manage_products": false,

"can_manage_orders": false, "can_view_analytics": true, "can_edit_settings": false}'::jsonb,

is_active BOOLEAN DEFAULT true,

invited_by UUID REFERENCES users(id),

invited_at TIMESTAMPTZ,

last_login TIMESTAMPTZ,

created_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE INDEX idx_users_business ON users(business_id);

CREATE INDEX idx_users_email ON users(email);

## New: broadcast_templates Table

CREATE TABLE broadcast_templates (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

business_id UUID REFERENCES businesses(id) ON DELETE CASCADE,

name VARCHAR(255) NOT NULL,

category VARCHAR(50),  -- marketing, utility, authentication

body_text TEXT NOT NULL,

variables JSONB,

meta_template_name VARCHAR(255),

meta_status VARCHAR(50) DEFAULT 'pending',  -- pending, approved, rejected

meta_rejection_reason TEXT,

submitted_at TIMESTAMPTZ,

approved_at TIMESTAMPTZ,

created_at TIMESTAMPTZ DEFAULT NOW()

);

## New: broadcasts Table

CREATE TABLE broadcasts (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

business_id UUID REFERENCES businesses(id) ON DELETE CASCADE,

template_id UUID REFERENCES broadcast_templates(id),

name VARCHAR(255) NOT NULL,

status VARCHAR(50) DEFAULT 'draft',  -- draft, scheduled, in_progress, completed, failed

audience_filter JSONB,

recipient_count INTEGER DEFAULT 0,

sent_count INTEGER DEFAULT 0,

delivered_count INTEGER DEFAULT 0,

read_count INTEGER DEFAULT 0,

failed_count INTEGER DEFAULT 0,

scheduled_at TIMESTAMPTZ,

created_by UUID REFERENCES users(id),

created_at TIMESTAMPTZ DEFAULT NOW()

);

## New: broadcast_recipients Table

CREATE TABLE broadcast_recipients (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

broadcast_id UUID REFERENCES broadcasts(id) ON DELETE CASCADE,

lead_id UUID REFERENCES leads(id),

phone VARCHAR(50),

status VARCHAR(50) DEFAULT 'pending',  -- pending, sent, delivered, read, failed

meta_message_id VARCHAR(255),

error_message TEXT,

sent_at TIMESTAMPTZ,

delivered_at TIMESTAMPTZ,

read_at TIMESTAMPTZ

);

Alembic migration: alembic/versions/0002_phase7_dashboard.py

# Backend API Routes

## Authentication

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /auth/login | Email + password returns JWT in httpOnly cookie |
| POST | /auth/logout | Clear JWT cookie |
| GET | /auth/me | Returns user + business info from JWT |
| POST | /auth/refresh | Refresh JWT before expiry |
| POST | /auth/change-password | Change own password |

## Conversations / Inbox

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/conversations | Paginated list. Filters: status, channel, date range, search |
| GET | /api/conversations/{id} | Single conversation with full message history |
| POST | /api/conversations/{id}/reply | Send message to customer via Meta API |
| POST | /api/conversations/{id}/resolve | Mark conversation as resolved |
| POST | /api/conversations/{id}/reopen | Reopen a resolved conversation |

## Contacts / Leads

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/leads | Paginated list. Filters: status, classification, channel, date, search |
| GET | /api/leads/{id} | Single lead with linked conversation history |
| PATCH | /api/leads/{id} | Update name, phone, email, status, notes |
| GET | /api/leads/export | Returns CSV download of filtered leads |

## Products

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/products | All products for this business. Filter by status. |
| POST | /api/products | Create new product |
| PATCH | /api/products/{id} | Update name, price, quantity, status, product_url |
| DELETE | /api/products/{id} | Soft delete — sets status to discontinued |
| POST | /api/products/{id}/approve | Approve Instagram-ingested pending_review product |

## Orders

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/orders | Paginated orders. Filters: status, date range, search |
| GET | /api/orders/{id} | Single order with full item breakdown |
| PATCH | /api/orders/{id}/status | Update to: confirmed, shipped, delivered, cancelled |

## Analytics

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/analytics/overview | Summary cards: conversations, leads, orders, revenue today |
| GET | /api/analytics/conversations | Conversations over time. Param: period (7d/30d/90d) |
| GET | /api/analytics/leads | Lead funnel with conversion and drop-off rates per stage |
| GET | /api/analytics/orders | Orders over time + revenue over time |
| GET | /api/analytics/heatmap | Message volume by hour of day and day of week |
| GET | /api/analytics/channels | Breakdown by channel: WhatsApp vs Instagram vs Facebook |

## Settings

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/settings | Business settings (name, tier, features, website_url, order_prefix) |
| PATCH | /api/settings | Update business settings |
| GET | /api/settings/prompt | Get current base_prompt |
| PATCH | /api/settings/prompt | Update base_prompt — replaces SQL approach entirely |
| GET | /api/settings/integrations | Get integration_config (WooCommerce keys etc.) |
| PATCH | /api/settings/integrations | Update integration config |

## Teams (Phase 7B)

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/team | List all team members for this business |
| POST | /api/team/invite | Send invite email to new member with permissions |
| PATCH | /api/team/{user_id}/permissions | Update member permissions |
| DELETE | /api/team/{user_id} | Deactivate team member (is_active=false) |
| POST | /auth/accept-invite/{token} | Accept invite, set password, activate account |

## Broadcasts (Phase 7C)

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/broadcasts/templates | List all templates with Meta approval status |
| POST | /api/broadcasts/templates | Create template + submit to Meta for approval |
| GET | /api/broadcasts | List all broadcasts with status and delivery stats |
| POST | /api/broadcasts | Create new broadcast (draft) |
| POST | /api/broadcasts/{id}/send | Send broadcast immediately |
| POST | /api/broadcasts/{id}/schedule | Schedule broadcast for future datetime |
| GET | /api/broadcasts/{id}/stats | Delivery stats: sent/delivered/read/failed counts |

## Admin Routes (Your Eyes Only)

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /admin/clients | All businesses: name, tier, seat count, monthly cost estimate |
| POST | /admin/clients | Create new business + owner user account |
| PATCH | /admin/clients/{id}/prompt | Edit client base_prompt directly |
| PATCH | /admin/clients/{id}/tier | Change client tier |
| GET | /admin/system/health | API health, error rates, cache status, migration version |
| GET | /admin/system/costs | Token usage and cost breakdown per client this month |

# Navigation Structure

Left Sidebar (icon + label):

Home          /dashboard              ROI: customers served, revenue, conversion

Inbox         /dashboard/inbox        All conversations with reply + resolve capability

Contacts      /dashboard/contacts     Leads/CRM with lifecycle stage filter sidebar

Products      /dashboard/products     Inventory: add, edit, approve, delete

Orders        /dashboard/orders       Order tracking and status management

Appointments  /dashboard/appointments Booking management (if scheduling_enabled)

Reports       /dashboard/reports      Analytics: basic (Pro), advanced (Ultra)

Broadcasts    /dashboard/broadcasts   Outbound messaging (Ultra only)

Settings      /dashboard/settings     Prompt editor, team management, integrations

──────────────────────────────────────────────────────────

Admin         /admin                  Only visible to autom8rs owner account

# Page Specifications

## Login Page

- AutoM8rs logo centered at top

- Email + password fields + login button

- Clean minimal light background — not the full dashboard layout

- On success: stores JWT in httpOnly cookie, redirects to /dashboard

- Error message shown inline (not popup alert)

- No signup link — accounts created by admin only

## Home / ROI Dashboard

ROI-first design. Business owner sees value delivered, not usage consumed.

- 4 summary cards: Customers Served, Revenue this month, Orders Placed, Avg Response Time

- 2 charts: Conversations over time (30 days) + Orders + Revenue over time (30 days)

- Recent Orders section: last 5 orders with status badge

- Recent Escalations: last 5 escalated conversations needing attention

- Plan Usage: conversations used vs limit shown as 'room to grow' not 'wasted capacity'

## Inbox

Left panel — conversation list:

- Search bar + filter tabs: All | Active | Escalated | Resolved

- Each row: channel icon, customer name/phone, last message preview, timestamp, status badge

- Escalated conversations highlighted with red left border

Right panel — conversation thread:

- Customer messages left (grey bubble), bot/agent messages right (purple bubble)

- System messages centred in grey text (escalation, lead capture events)

- Channel badge + lead classification badge at top of thread

Action bar (escalated conversations only):

- Text input 'Reply to customer...' + Send button + Resolve button

- Non-escalated conversations are read-only (bot is handling them)

## Contacts / Leads

- Left sidebar filter: lifecycle stage (New, Connected, Qualified, Converted etc.) + classification (hot/warm/cold)

- Table columns: Name, Phone, Channel, Classification badge, Status, Interest Area, Last Activity, Actions

- Inline status dropdown to update CRM status

- Search + date range filter + Export CSV button

- Click row opens full conversation thread (same view as inbox)

## Products

- Filter tabs: All | Active | Out of Stock | Pending Review | Discontinued

- Table: Name, Category, Price, Stock, Status badge, Source badge (manual/instagram)

- OUT OF STOCK badge in red on zero-quantity items

- PENDING REVIEW badge in yellow on Instagram-ingested items needing approval

- Edit: inline quantity, price, description, product_url editing

- Approve button for pending_review items (sets active + invalidates Redis cache)

- Add Product button opens slide-over panel

## Orders

- Filter: All | Pending | Confirmed | Shipped | Delivered | Cancelled

- Table: Order #, Customer, Items summary, Total, Status badge, Address, Date, Actions

- Status colour coded: Pending=yellow, Confirmed=blue, Shipped=purple, Delivered=green, Cancelled=red

- Click row opens order detail slide-over with full item breakdown + customer phone

- Update Status dropdown in Actions column

## Reports

Pro tier:

- Conversations this month (count + trend vs last month)

- Orders + revenue this month

- Lead conversion rate (conversations to orders)

- Channel breakdown pie chart

Ultra tier adds:

- Lead lifecycle funnel with drop-off rates per stage

- Lifecycle Journey Breakdown table (conversion rate, avg time in stage, drop-off rate)

- Traffic heatmap: busiest hours by day of week

- Top 5 escalation reasons

- Revenue over time line chart

## Broadcasts (Phase 7C — Ultra Only)

Templates sub-page:

- List templates with Meta status: Pending / Approved / Rejected

- Create Template form: name, category, body text with {{1}} {{2}} variable placeholders

- On submit: creates in DB + calls Meta Graph API to submit for approval

- Rejected templates show Meta rejection reason

Broadcasts list:

- Status filter sidebar: All / Draft / Scheduled / In Progress / Completed / Failed

- Each row: broadcast name, template, recipient count, status, sent/delivered/read stats

Create Broadcast flow:

- Choose approved template

- Select audience: filter by classification, channel, date range of last contact

- Preview audience count

- Send now OR schedule for specific datetime

- Confirm — broadcast queued for sending

## Settings

- General — business name, website, category, order prefix

- Bot Prompt — full text editor for base_prompt. Save calls PATCH /api/settings/prompt. Replaces SQL editing entirely.

- Integrations — WooCommerce connection (store URL, API key). Shows last sync time.

- Team — list members, invite button, permission toggles per member (Phase 7B)

- Billing — current plan, seats used, conversations used vs limit, upgrade button

- Channels — connected channels (WhatsApp, Instagram, Facebook) with status

## Admin Dashboard (/admin)

- Clients table: Business name, tier badge, seat count, conversations this month, orders, cost estimate

- Click client: full detail with prompt editor, token usage, tier change, reset login

- System health page: API status, DB status, cache status, migration version, error rate

# Tier Feature Gating

| Feature | Pro | Ultra |
| --- | --- | --- |
| Home Dashboard | Basic charts | Full ROI view |
| Inbox | Reply + resolve | Reply + resolve |
| Contacts/Leads | Yes | Yes |
| Products | Yes | Yes |
| Orders | Yes | Yes |
| Reports Basic | Yes | Yes |
| Reports Advanced | No | Yes |
| Broadcasts | No | Yes |
| Prompt Editor | Yes | Yes |
| Integrations | Yes | Yes |
| Team Seats included | 3 | 5 |
| Extra seats | TT$99/month each | TT$99/month each |

# Implementation Order

## Phase 7A: Core Dashboard (Weeks 1-3)

Step 1: Database + Auth (Days 1-2)

- Alembic migration 0002 — users + all broadcast tables

- Create app/models/user.py

- Create app/services/auth_service.py (bcrypt password hashing, JWT generation/validation)

- Create app/routes/auth.py (login, logout, me, refresh)

- Create TrendyProductsTT owner account via admin script

Step 2: Dashboard API routes (Days 3-5)

- app/routes/dashboard.py — conversations, leads, products, orders endpoints

- app/routes/analytics.py — all analytics endpoints

- app/routes/settings.py — settings + prompt editor

- Register all routers in main.py

- Test all endpoints with curl

Step 3: Next.js project setup (Days 6-7)

- Create GitHub repo: autom81/autom8rs-dashboard

- npx create-next-app@latest autom8rs-dashboard --typescript --tailwind --app

- npx shadcn-ui@latest init — install components as needed

- Install: @tanstack/react-query, recharts, date-fns

- Configure .env.local: NEXT_PUBLIC_API_URL=https://api.autom8rs.com

- Set up Next.js middleware.ts for auth protection (redirect unauthenticated to /login)

- Create base layout: Sidebar.tsx + Topbar.tsx

Step 4: Build pages in order (Days 8-18)

- Login page

- Home / ROI dashboard with summary cards and charts

- Inbox (most complex — conversation list, thread, reply bar)

- Contacts/Leads with lifecycle sidebar and status updates

- Products with pending review approval flow

- Orders with status management

- Reports (basic Pro charts first, Ultra advanced after)

- Settings (prompt editor is highest priority item here)

Step 5: Deploy Phase 7A (Days 19-21)

- Create new Coolify service pointing to autom8rs-dashboard repo

- Configure dashboard.autom8rs.com subdomain and SSL

- Set environment variables in Coolify

- Test TrendyProductsTT login end-to-end with real data

## Phase 7B: Teams (Week 4)

- Backend: POST /api/team/invite sends email with signed token

- Backend: POST /auth/accept-invite/{token} — validate token, set password, activate

- Settings → Team page: member list + invite button

- Accept invite page with password setup form

- Permission toggles UI per member

- Seat count shown in billing section

## Phase 7C: Broadcasts (Weeks 5-6)

Submit first test template to Meta immediately when coding starts. Approval takes 24-48+ hours.

- Backend: broadcast template API routes

- Backend: Meta template submission service (POST to Meta Graph API /message_templates)

- Templates page in dashboard — create, list, show approval status

- Submit first template to Meta for approval

- Broadcasts list + create broadcast wizard

- Audience segmentation: filter leads by classification, channel, date range

- Broadcast send service: loop recipients, send template message via WhatsApp API

- Delivery tracking: Meta delivery webhooks update sent/delivered/read status

- Broadcast detail/stats page

- End-to-end test with approved template

# Respond.io Comparison

| Feature | Respond.io | AutoM8rs Dashboard |
| --- | --- | --- |
| Design | Dark theme | Light theme (better data readability) |
| Home | Empty until channels connected | ROI-first: revenue, customers, conversion |
| Inbox | Full inbox + team assignment | Full inbox with bot/agent distinction |
| Contacts | Lifecycle stages + segments | Classification + HubSpot-standard status |
| Reports | Lifecycle funnel, response times | Same + revenue, orders, heatmap |
| Broadcasts | Yes (all tiers) | Yes (Ultra only) |
| Products/Inventory | Not available | Full management (AutoM8rs advantage) |
| Orders | Not available | Full tracking (AutoM8rs advantage) |
| AI Config | Toggle-based prompt presets | Full prompt editor (more control) |
| Pricing | Per seat + per contact | Per conversation + per seat |

# Key Decisions

| Decision | Choice Made |
| --- | --- |
| Framework | Next.js 14 with App Router |
| Styling | shadcn/ui + Tailwind CSS |
| Auth storage | JWT in httpOnly cookie (not localStorage) |
| Dashboard URL | dashboard.autom8rs.com |
| Visual theme | Light |
| Auth model | Multi-user DB from day one. Phase 7A: one owner login per business. |
| Team permissions | Configurable per member when inviting — not fixed roles |
| Starter tier | Read-only inbox + upgrade prompts. No products/orders/analytics. |
| Broadcasts tier | Ultra only |
| Seat pricing | 1 seat Starter, 3 seats Pro, 5 seats Ultra. TT$99/mo per extra seat. |
| Appointments page | Reads from AutoM8rs appointments table. No Google Calendar in Phase 7. |
| Prompt editing | Dashboard Settings replaces SQL — no server access needed after launch. |
| Broadcast scope | Full system in Phase 7C. Meta approval runs in parallel with development. |

AutoM8rs K8 Platform  |  Phase 7 Plan  |  April 2026